## Slide 1: Mandatory Vehicle Insurance Deployment plan
Georgina Szarvák
Zsófia Feimann

## Slide 2: Table of contents 01 04 02 05 03 06
Revisit project objectives and scope
Ensure data readiness
Post-deployment
Assess deployment requirements
Develop deployment plan
Conclusion

## Slide 3: Objectives
Purpose: Target time-sensitive insurance leads only with higher conversion potential
Goal: Increase conversion rate up to 60%, reduce lost leads to a maximum of 24%, reduce wasted resources
Users: Insurance sales and call center teams
Minimum Need: Upload a CSV file → Receive a prioritized lead list in Excel format
To Deliver: Accurate model, simple app interface, clear output, constant retraining

## Slide 4: 24% 60% 76% / 60%
Customer loss with the model potentially
With the original method: 66%
Max achievable conversion rate with model
Modell performance (Precision / Sensitivity)

## Slide 5: Compliance & Regulatory Requirements
Laws: GDPR-compliant use of sensitive customer data, masking is used in case needed
Consent: Toyota customers approve 3rd-party use and model training
Retention: Keep data only for retraining, with a clear legal basis, and data is deleted upon request
Experts: Work with legal and data protection officers to ensure data prptection and legal data handling
Data: Only minimum amount of personal data is required for model training (gender, age, previously insured, seniority)
No sensitive data
Audits: Plan regular compliance checks and documentation

## Slide 6: Deployment Requirements
The application runs in a local Docker container with a user-friendly Shiny interface. No external servers are needed.
The system requires enough processing power and storage to retrain models when necessary without performance issues.
Access to data and functionality is restricted by user roles to protect sensitive information and prevent misuse.
All input and output data is stored in Google Cloud. Data and compute environments are kept separate for added security.
1 - Hosting
2 - Compute
3 - Execution
Users manually upload a CSV file, the model generates predictions, and the output can be downloaded as an Excel file.
Data is only retained if users have given explicit consent, in compliance with GDPR. Storage is time-limited and purpose-specific.
4 - Access Control
5 - Storage & Security
6 - Retention & Consent

## Slide 7: Personnel & Change Management
Change Process
The Shiny app is used by the sales team to upload customer data and receive a prioritized contact list. The call center receives this list directly and focuses on contacting only the most relevant leads.
Key stakeholders such as management, legal and IT teams must be involved from the start. Clear communication and regular updates help align goals and ensure cross-functional support.
The introduction of the tool requires structured change management with clear planning, training, and step-by-step rollout. It's essential to define new responsibilities and integrate the tool smoothly into existing workflows.
The system may reduce the need for manual effort, which can raise concerns among team members. Motivation should be managed carefully by showing added value, emphasizing efficiency, and addressing fears of redundancy with transparency.
System Users
Stakeholders & Communication
Motivation & Impact

## Slide 8: Project Timeline – Deployment Plan
Planning
Our rollout is after final model validation, using a simple internal schedule.
Ownership
The project team manages deployment; sales uses the app, call center receives outputs.
Setup
We run the Shiny app in a local Docker container, without external servers.
Workflow
The tool works manually: upload CSV, get predictions, download Excel.
Unit-test
We’ve tested key parts like file upload, model execution, and output format.
Integration
No API – we keep it separate from existing systems for simplicity.
Validation
We'll check predictions on sample data to confirm structure and accuracy.
Launch
Go-live will be manual, with limited internal users and light supervision.

## Slide 9: Data Readiness & Security – Our Approach
Validation | CSV files are checked for column structure, formats, and missing values before processing.
Encryption | Files are stored securely on OneDrive with enterprise-level encryption and internal access controls.
Access | Only sales can upload data; only the call center can access predictions. Permissions are managed manually via OneDrive.
Audits | All file activity is tracked in a shared Excel log (who uploaded/downloaded and when).
Backup | Input and output files are saved in versioned folders on OneDrive, making recovery simple and transparent.

## Slide 10
Monitoring
We will monitor usage and errors manually based on user feedback and file activity.
Health Checks
Basic tests will ensure the Shiny app opens, runs, and returns results properly.
Data Quality
Uploaded CSVs will be reviewed regularly for structural issues or unexpected changes.
Model Updates
The model will be retrained if needed, and earlier versions will be kept for comparison.
Performance Tuning
Prediction logic (e.g. ranking thresholds) can be adjusted based on outcomes.
Scalability
The setup works well for small teams but can be expanded or shared if usage increases.
Post-deployment

## Slide 11: Key Takeaways
The project targets a time-sensitive insurance use case, where fast customer contact is critical.
Our Random Forest model improves conversion potential up to 60%, and reduces loss to 24%.
The tool runs locally in a Dockerized Shiny app with manual CSV input and Excel output.
Data is securely stored and versioned in OneDrive, with limited access and tracked usage.
No API or full integration is planned – the process fits existing manual workflows.
Post-deployment includes manual monitoring, regular data checks, and model updates as needed.

## Slide 12: How does the App work?
The user uploads a CSV
The program checks the structure and gives feedback if something is wrong with the data
Uploaded Data can be checked
Prediction panel shows if a customer is interested or not, with percentages as well (only ID is available)
Gender and age statistics are available for customers who are interested based on the model
Prediction can be downloaded
https://insurancepredictor.shinyapps.io/application/

## Slide 13: Thank you!